# TEXAS ELECTRIC AND LIGHT

# WEBSITE DEVELOPMENT & INDEXING TRACKER

Version: 1.1 - UPDATED WITH REAL DATA

Last Updated: November 12, 2025

Data Period: Last 28 Days

🚨 CRITICAL ISSUE FOUND: 87 Pages Have 404 Errors

Indexing Success Rate: Only 15.4% (Target: 95%+)

# EXECUTIVE SUMMARY

## CURRENT STATUS

✅ GOOD NEWS:

• All 8 core pages are built

• All 16 service pages are built

• 9 neighborhood pages are built

• 23 pages ARE successfully indexed by Google

🚨 CRITICAL PROBLEMS:

• 87 pages returning 404 errors (broken links)

• Only 23 of 33 built pages are indexed (15.4%)

• 13 pages have duplicate content issues

• 10 pages crawled but not indexed

## THIS WEEK'S PRIORITY

FIX THE 404 ERRORS - This is blocking Google from indexing our pages!

Main issue: Internal links pointing to wrong filenames

Example: Links point to 'wiring-rewiring.html' but file is named 'wiring.html'

# SECTION 1: WHAT'S BUILT

Total Pages Live: 33

Total Pages Indexed: 23

Total Pages NOT Indexed: 10 (of the 33 built)

## ✅ CORE PAGES: 8 of 8 BUILT (100%)

✅ Homepage (index.html)

✅ About

✅ Services Overview

✅ Contact

✅ Scheduling

✅ Areas We Serve

✅ Privacy Policy

✅ Terms of Service

## ✅ SERVICE PAGES: 16 of 16 BUILT (100%)

✅ Commercial              ✅ Lighting Installation

✅ Electrical Repair       ✅ New Construction

✅ Emergency Services      ✅ Outdoor Living

✅ Energy Efficiency       ✅ Outlets & Switches

✅ EV Charger              ✅ Panel Upgrades

✅ Generator               ✅ Pool & Hot Tub

✅ Safety Inspections      ✅ Wiring (wiring.html)

✅ Smart Home              ✅ Surge Protection

## 🔄 NEIGHBORHOOD PAGES: 9 of 41 BUILT (22%)

BUILT - 9 Pages:

✅ Dripping Springs (HOME BASE)

✅ Westlake

✅ Lake Travis

✅ Bee Cave

✅ Cedar Park

✅ Downtown Austin

✅ Hyde Park

✅ Round Rock

✅ South Congress

STILL NEEDED - 32 Pages (see detailed list in original tracker)

# SECTION 2: GOOGLE SEARCH CONSOLE DATA

Data Period: Last 28 Days (Oct 15 - Nov 12, 2025)

Last Checked: November 12, 2025

## INDEXING STATUS - CRITICAL

Total Pages Built:               33

Pages Indexed by Google:         23  ✅

Pages NOT Indexed:               126 🚨

Indexing Success Rate:           15.4% (Target: 95%+)

Status: 🚨 CRITICAL - Only 23 of 33 built pages are indexed

## PERFORMANCE METRICS (Last 28 Days)

Total Clicks:                    28

Total Impressions:               3,680

Average CTR:                     0.8%

Average Position:                20

## TOP PERFORMING QUERIES

Query                           Clicks  Impr   CTR     Pos

texas electric and light        8       26     30.8%   1.3

electrical repair near me       1       9      11.1%   20.4

pool electrician                1       3      33.3%   10.0

texas electrical contractors    1       2      50%     40.0

## HIGH IMPRESSIONS - NO CLICKS (Opportunities)

Query                                   Impr   Pos     Issue

ev charger installation                 117    11.1    Need better meta

electrician to install tesla charger    56     72.2    Poor ranking

electrical wiring austin                55     48.7    Poor ranking

light fixture dripping springs tx       53     3.2     Good rank, need CTR

electrician westlake                    38     20.6    Need improvement

## TOP PERFORMING PAGES

Page                    Clicks  Impr   CTR    Pos

Homepage                12      305    3.9%   19.4

About Page              4       186    2.2%   7.4

Panel Upgrades          2       320    0.6%   14.2

Pool & Hot Tub          2       99     2%     25.0

EV Charger              1       613    0.2%   23.2

Dripping Springs        1       293    0.3%   8.2

## PAGES WITH IMPRESSIONS BUT NO CLICKS

Page                    Impr   Pos     Action Needed

Areas Overview          343    15.5    Improve meta description

Westlake Page           331    22.0    Improve content/links

Round Rock Page         265    25.3    Improve ranking

# SECTION 3: CRITICAL INDEXING PROBLEMS

WHY 126 PAGES AREN'T INDEXED

Issue                                    Pages   Priority

Not found (404)                          87      🚨 CRITICAL

Duplicate without canonical              13      ⚡ High

Crawled - not indexed                    10      ⚡ High

Alternate page with canonical            9       📋 Medium

Page with redirect                       4       📋 Medium

Discovered - not indexed                 2       📋 Medium

Excluded by noindex tag                  1       📋 Medium

## 🚨 PROBLEM #1: 404 ERRORS (87 Pages)

THIS IS THE BIGGEST ISSUE - Must fix immediately!

Root Cause:

Internal links are pointing to wrong filenames

Example Found:

❌ Links point to: /pages/services/wiring-rewiring.html

✅ Actual file is:  /pages/services/wiring.html

Pages Linking to Wrong URL:

• surge-protection.html

• outlets-switches.html

Last Crawl Attempt:

November 11, 2025, 9:29:07 AM

Result: Failed - Not found (404)

### ACTION PLAN FOR 404 ERRORS:

- Audit ALL internal links on the website

- Find all pages linking to non-existent URLs

- Update links to match actual filenames

- Verify footer.html and navigation menus

- Check service page cross-links

- Request re-indexing after fixes

## ⚡ PROBLEM #2: DUPLICATE CONTENT (13 Pages)

13 pages don't have proper canonical tags set

Action: Add canonical tags to all pages

## ⚡ PROBLEM #3: CRAWLED BUT NOT INDEXED (10 Pages)

Google looked at these pages but decided not to index them

Possible causes:

• Content too thin

• Not enough backlinks

• Quality issues

Action: Review content quality, add more detail, build internal links

# SECTION 4: THIS WEEK'S ACTION PLAN

Week of: November 13-19, 2025

## PRIMARY GOAL:

FIX THE 87 404 ERRORS - This is blocking our indexing!

## CRITICAL TASKS (Must Complete):

- Audit all internal navigation links

- Fix broken service page links (priority: wiring-rewiring → wiring)

- Check footer.html for broken links

- Verify services.html page has correct links

- Update sitemap.xml with correct URLs

## HIGH PRIORITY TASKS:

- Add canonical tags to all 33 pages

- Request indexing for fixed pages in Google Search Console

- Improve meta descriptions on high-impression pages (EV Charger, Westlake)

## SUCCESS CRITERIA:

- 404 errors reduced from 87 to 0

- All 33 built pages pass URL inspection test

- Request indexing submitted for at least 10 fixed pages

# SECTION 5: NEXT STEPS (After 404s Fixed)

## Phase 1: Fix Technical Issues (This Week)

• Fix all 404 errors

• Add canonical tags

• Update sitemap

• Request re-indexing

## Phase 2: Build High-Priority Neighborhood Pages (Weeks 2-4)

• West Lake Hills

• Lakeway

• Barton Creek

• Steiner Ranch

• The Hills

## Phase 3: Optimize Existing Pages (Ongoing)

• Improve meta descriptions on high-impression pages

• Build internal links between pages

• Add more content to thin pages

## Phase 4: Complete Remaining Neighborhood Pages (Weeks 5+)

• Extended service area (Georgetown, Buda, Kyle)

• Lower priority Austin neighborhoods

## Phase 5: Blog Development (Later)

• Start after all pages built and indexed

• 2-4 posts per month

• Focus on high-value topics

# QUICK REFERENCE

## How to Check 404 Errors:

1. Go to Google Search Console

2. Click 'Pages' in left sidebar

3. Scroll to 'Why pages aren't indexed'

4. Click 'Not found (404)'

5. See list of all broken URLs

## How to Request Indexing:

1. Use URL Inspection tool at top

2. Enter full page URL

3. Click 'Test Live URL'

4. If passes, click 'Request Indexing'

5. Wait 24-48 hours

Note: Can only request ~10 per day

## Expected Timeline:

Week 1: Fix 404 errors, add canonical tags

Week 2: Monitor re-indexing, start new neighborhood pages

Week 3-4: Build 5 high-priority neighborhood pages

Target: 95%+ indexing rate by end of Week 2

🎯 PRIMARY FOCUS: Fix those 404 errors this week!